# Test Report

## Threads Auto-Posting Automation using n8n

# 1. Report Objective

This report summarizes the implementation results, workflow testing activities, posting validation, encountered issues, troubleshooting findings, and resolution status for the Threads Auto-Posting Automation workflow developed in n8n.

The objective is to confirm that the automation workflow was implemented, tested, and prepared for future migration and maintenance.

# 2. Implementation Summary

The workflow was successfully implemented using n8n and integrated with:

- Threads API

- Google Sheets

- Gmail API

- Google Gemini AI (Credential Verification)

The implementation included:

- Automatic Threads posting

- Google Sheets trigger monitoring

- Credential retrieval

- Threads API authentication

- Success and failure logging

- Retry handling

- Gmail notifications

- Migration readiness

Implementation Status:

Completed

# 3. Workflow Components Tested

| Workflow Component | Description | Status |
| --- | --- | --- |
| Google Sheets Trigger | Detect newly added spreadsheet rows | Passed |
| Credential Retrieval | Retrieve Threads credentials | Passed |
| Threads Post Creation | Create Threads content container | Passed |
| Threads Post Publishing | Publish content to Threads | Passed |
| Success Logging | Store successful execution logs | Passed |
| Error Logging | Store failed execution logs | Passed |
| Gmail Notification | Send failure notification email | Passed |
| Retry Logic | Retry temporary failures | Passed |
| Credential Verification Agent | Validate setup information | Passed |

# 4. Testing Activities Performed

## Test 1 — Google Sheets Trigger Detection

### Objective

Verify that the workflow automatically starts after a new spreadsheet row is added.

### Action Performed

A new post entry was inserted into the monitored worksheet.

### Expected Result

Workflow should trigger automatically.

### Actual Result

Workflow executed successfully.

### Status

Passed

## Test 2 — Threads API Post Creation

### Objective

Verify successful Threads post creation through API request.

### Action Performed

A POST request was executed to create a Threads content container.

### Expected Result

Threads content container should be created successfully.

### Actual Result

Post container created successfully.

### Status

Passed

## Test 3 — Threads Publish Request

### Objective

Verify that Threads content is published correctly.

### Action Performed

Threads publish request executed.

### Expected Result

Post should become visible on Threads.

### Actual Result

Post published successfully.

### Status

Passed

## Test 4 — Success Logging

### Objective

Verify successful workflow logging.

### Action Performed

Workflow completed a successful execution.

### Expected Result

Execution details should be recorded in:

- Delivery Logs worksheet

### Actual Result

Logging executed successfully.

### Status

Passed

## Test 5 — Error Handling and Email Notification

### Objective

Verify failure handling mechanism.

### Action Performed

Workflow failure scenario executed.

### Expected Result

The workflow should:

- Log failure details

- Trigger Gmail notification

### Actual Result

Failure handling executed successfully.

### Status

Passed

## Test 6 — Retry Logic

### Objective

Validate retry configuration.

### Action Performed

Retry-enabled API execution tested.

### Expected Result

Workflow retries temporary failures automatically.

### Actual Result

Retry mechanism executed successfully.

### Status

Passed

# 5. Errors Encountered During Testing

## Error 1 — Postman Threads API Testing Error

### Environment

Postman

### Error Received

json id="crg91w" {     "error": {         "message": "Unsupported post request. Object with ID 'radeonx900' does not exist, cannot be loaded due to missing permissions, or does not support this operation",         "type": "THApiException",         "code": 100,         "error_subcode": 33,         "fbtrace_id": "AAbAxY2etc7ErtL6DV8VsoA"     } }

### Findings / Root Cause

The issue occurred because the request used:

text id="m5by7l" radeonx900

as the Threads User ID.

The Threads API does not accept a username as the identifier.

Instead, it requires:

- Numeric Threads User ID

This issue commonly occurs when the {threads-user-id} parameter in the request URL is configured incorrectly.

### Resolution

The following corrective actions were performed:

- Replace username-based ID with the numeric Threads User ID.

- Reissue or regenerate authentication token.

Recommended authentication:

- Long-lived token

- Newly generated short-lived token

### Resolution Status

Resolved

## Error 2 — n8n Workflow Execution Error

### Environment

n8n Workflow Execution

### Error Received

```text id=“sxz22v” Node was not executed

The execution took a different path and didn’t reach this node. This typically happens with conditional nodes like If or Switch. ```

### Findings / Root Cause

Investigation confirmed that the issue occurred because:

- The Get Credentials spreadsheet did not contain required input values.

As a result:

- Workflow execution could not continue to downstream nodes.

### Resolution

The following corrective action was performed:

- Ensure all required credential information is populated in the spreadsheet before workflow execution.

Required information includes:

- Threads Access Token

- Threads ID

- Other required setup values

### Resolution Status

Resolved

# 6. Resolution Summary

The following improvements were implemented to ensure workflow stability and successful execution.

### Retry Logic

Retry configuration was enabled for Threads API requests to minimize temporary API failures.

### Error Logging

Google Sheets logging was configured to capture workflow failures.

### Email Notifications

Gmail notifications were configured to alert administrators of workflow issues.

### Credential Validation

An AI-based credential verification workflow was implemented to minimize incorrect configuration inputs.

### API Testing Validation

Threads API testing was validated through Postman before integration into n8n workflow execution.

# 7. Final Validation Result

| Category | Result |
| --- | --- |
| Workflow Implementation | Successful |
| Authentication Setup | Successful |
| Threads API Testing | Successful |
| Posting Workflow | Successful |
| Logging Mechanism | Successful |
| Error Handling | Successful |
| Retry Logic | Successful |
| Migration Readiness | Successful |

# 8. Final Status

Implementation Completed Successfully

The Threads Auto-Posting workflow was implemented, tested, validated, and documented successfully.

Encountered implementation issues were investigated and resolved. The workflow is now ready for export, migration, maintenance, and future reuse.

# 9. Recommendations

For production readiness:

- Refresh Threads authentication tokens periodically

- Maintain spreadsheet credential completeness

- Monitor Gmail notification delivery

- Run end-to-end validation after migration

- Validate Threads API credentials before deployment